## Slide 1: The Study Abroad Project (SAP)
Sam, Winston, Chance, Ethan

## Slide 2: Quick Refresher
- Developing a mobile app for the UWYO Abroad office.
- Set of 30+ schools that they want advertised.
- Targeted towards incoming students to the university, and outgoing students.
- Need to make it easy to update for the study abroad office, once we leave.

## Slide 3: Scope of work from Fall 2019
- Create a navigable Android app that showcases the information provided to us from a brochure.
- Create a database of programs approved by the study abroad office to be displayed to users and allow the SAO to edit it.
- Research technologies like Google's Flutter UI Framework.
- Expand the app to provide information specific to incoming or outgoing students, send them notifications on relevant deadlines etc.

## Slide 4: Tech Stack

## Slide 5: Current Status
We are on-track!

## Slide 6: Demo

## Slide 7: Successes, Roadblocks, & Changes
Successes: Front-end: successfully integrated the database Back-end: Web app deployment w/ Codefirst Roadblocks: Front-end: integrating the database Back-end: integrating the database Changes: Front-end: Scrapping the idea of using Flutter Back-end: Simplified Database Schema

## Slide 8
State of Our Database

## Slide 9: Lessons Learned
- Easy to fall behind.
- Don’t be afraid to use free, open-source software
- Make sure you read all the documentation
- Make sure to keep backups of build artifacts and deployments

## Slide 10: Confidence in Success
90%